PHASE 1 REPORT

Requirements & Literature Review

AI-Based Cloud Detection and Localization in Satellite Images  |  SPM (Course 458)  |  Group 4

Compiled from the individual Week 1 research tasks completed by all five team members. This report consolidates dataset research, AI model research, localization & evaluation research, and interface research into a single Phase 1 submission, and records the decisions the team is carrying into Phase 2.

1. Purpose of This Report

Work Breakdown Phase 1 of the project's Statement of Work (SOW) requires the team to review the Project Charter, conduct a literature review of cloud-detection approaches, identify candidate datasets, model architectures and evaluation metrics, and confirm scope boundaries. This document brings together the four research tracks completed this week and states the resulting Phase 1 decisions.

2. Team Contributions Overview

| Task | Owner | Role | Output |
| --- | --- | --- | --- |
| Task 1 — Dataset Research | Ayesha Mushtaq | Dataset & Preprocessing Lead | 5-dataset comparison + recommendation |
| Task 2 — AI Model Research | Fatima Fahad | AI Model Development Lead | Model comparison + U-Net implementation spec |
| Task 3 — Localization & Evaluation Research | Meerab Shafiq | Cloud Localization & Evaluation Lead | Localization method + metrics recommendation |
| Task 4 — Interface Research | Samra Syed | Interface & Integration Lead | Streamlit vs. Flask comparison + recommendation |

3. Dataset Research — Ayesha Mushtaq

Five open, labeled satellite-image datasets were evaluated against the project's constraints (free-tier compute, semester timeline, permissive licensing) and the SOW's functional requirements for detection and localization.

3.1 Dataset Comparison

| Dataset | Sensor | Size | Label Type | License |
| --- | --- | --- | --- | --- |
| 38-Cloud / 95-Cloud | Landsat 8 | 8,400–34,701 train + 9,201 test patches | Binary pixel mask | Apache 2.0 |
| CloudSEN12(+) | Sentinel-2 (+ S1 radar) | 49,400 patches (~1 TB) | 4-class pixel mask / scribble | CC BY-NC-SA 4.0 |
| HRC_WHU | Google Earth (RGB) | 150 images | Binary pixel mask | Academic use only |
| L8 SPARCS | Landsat 8 | 80 scenes (1000×1000 px) | 7-class pixel mask | USGS public data |
| L8 Biome CCA | Landsat 8 | 96 scenes | Binary pixel mask | USGS public data |

3.2 Recommendation

- Primary: 38-Cloud (optionally extended with 95-Cloud) — pre-cropped 384×384 patches fit Colab's free GPU tier; Apache 2.0 license has no academic-only restriction; pixel-level ground truth directly satisfies FR-03/FR-04; well-vetted in published research (Cloud-Net).

- Secondary/fallback: HRC_WHU — lightweight RGB set for an early pipeline/interface proof-of-concept, not for full training.

- Stretch/future work: CloudSEN12 and L8 SPARCS — richer multi-class labels (cloud shadow, snow, water) but exceed this semester's compute/timeline budget as a core choice.

Next step: confirm 38-Cloud with the team, then proceed to Phase 2 — download, verify a sample of labels, and split at the scene level into train/validation/test.

4. AI Model Research — Fatima Fahad

4.1 Classification vs. Segmentation

| Criterion | CNN Classifier | U-Net Segmentation |
| --- | --- | --- |
| Output | One label: cloud / no-cloud | One label per pixel |
| Cloud localization (FR-04) | No | Yes |
| Training complexity | Lower | Moderate |
| Label requirement | Image-level labels | Pixel-level masks |
| Compute requirement | Lower | Higher |

4.2 Model Options Considered

| Model | Task fit | Strength | Limitation | Decision |
| --- | --- | --- | --- | --- |
| MobileNetV2 classifier | Low | Fast, lightweight | No pixel-level mask | Fallback |
| Plain U-Net | Excellent | Simple, proven, localizes clouds | Not state of the art | Primary MVP |
| U-Net + pretrained encoder | Excellent | Potentially stronger features | More adaptation/complexity | Phase 2 upgrade |
| Cloud-Net | Excellent | Purpose-built for Landsat cloud detection | Older tooling, needs adaptation | Alternative |
| U-Net++ / Attention U-Net | Excellent | Better boundary accuracy | More complex, slower to train | Stretch goal |

4.3 Final Model: 4-Channel U-Net Semantic Segmentation

- Input: Landsat-8 Red, Green, Blue, and Near-Infrared (NIR) bands — 384×384×4, matching the 38-Cloud patch format.

- Output: pixel-level cloud probability map (sigmoid) thresholded into a binary cloud mask.

- Architecture: standard U-Net encoder → bottleneck → decoder with skip connections; two 3×3 convolutions per encoder block; 1×1 convolution + sigmoid output layer.

- Training config: BCE + Dice loss, Adam optimizer, batch size 4–16, learning rate starting at 0.001, up to ~50 epochs with early stopping, checkpointed on best validation IoU/Dice.

- Data handling: scene-level train/validation/test split (not patch-level) to prevent data leakage; test scenes remain untouched until final evaluation.

4.4 Fallback Plan

| Level | Trigger | Action |
| --- | --- | --- |
| 1 — Simplify U-Net | Training too slow / high memory use | Reduce batch size/filters/resolution; keep 4-channel input and segmentation output (localization preserved) |
| 2 — MobileNetV2 classifier | Segmentation still unstable near deadline | Switch to patch-level cloud/no-cloud classifier as emergency MVP; document localization as deferred |
| 3 — Cloud-Net implementation | Problem is custom implementation, not training itself | Evaluate an existing documented Cloud-Net implementation, subject to TensorFlow/Keras compatibility |

Recommended strategy: U-Net first → simplify if necessary → MobileNetV2 only as the emergency fallback → advanced segmentation as a later upgrade if time permits.

5. Cloud Localization & Evaluation Research — Meerab Shafiq

5.1 Localization Representations Compared

| Method | Output | Spatial precision | Strengths | Limitations |
| --- | --- | --- | --- | --- |
| Bounding box | Rectangle around a cloud | Medium/Low | Simple, easy to annotate, standard object-detection output | Includes background; poor fit for irregular boundaries |
| Segmentation mask | Cloud/non-cloud label per pixel | High | Precise boundaries and cloud area; directly comparable with ground truth | Requires pixel-level annotation; more demanding |
| Heatmap | Continuous confidence/activation map | Variable | Useful for confidence visualization and interpretability | Not necessarily an exact boundary; thresholding needed |

Recommended localization method: pixel-level semantic segmentation using binary cloud masks — clouds are irregular, fragmented, and not naturally rectangular, so masks represent them far better than bounding boxes.

5.2 Evaluation Metrics

| Metric | Classification | Segmentation | Role in this project |
| --- | --- | --- | --- |
| Accuracy | Yes | Yes, but misleading under class imbalance | Supplementary |
| Precision | Yes | Yes, at pixel/region level | Supporting |
| Recall | Yes | Yes, at pixel/region level | Supporting |
| F1-score | Yes | Yes, at pixel/region level | Supporting |
| IoU | Not typical | Yes — measures region overlap directly | Primary |

Final recommendation: IoU as the primary metric (spatial overlap between predicted and ground-truth cloud regions), supported by Precision, Recall, and F1-score; Accuracy reported only as a supplementary statistic since background pixels dominate cloud images.

6. Interface Research — Samra Syed

6.1 Streamlit vs. Flask

| Criteria | Streamlit | Flask |
| --- | --- | --- |
| Ease of development | Very easy, minimal code | Requires more code and setup |
| Image upload support | Built-in widget | Manual implementation required |
| Displaying images | Built-in, simple | Requires HTML/CSS |
| Displaying results | Built-in components | Manual rendering via templates |
| AI model integration | Very easy (Python-native) | Moderate effort (backend setup needed) |
| Customization / flexibility | Limited | High |
| Best suited for | Quick ML/AI prototypes | Full-scale, customizable web apps |

6.2 Recommendation

Streamlit — since the project's objective is to demonstrate an AI model rather than build a fully customizable production website, Streamlit's speed, built-in image handling, and native Python/ML integration make it the more practical choice.

6.3 Proposed Interface Flow

Upload Image  →  Preprocessing  →  AI Detection  →  Results  →  Cloud Highlighting

7. Phase 1 Consolidated Decisions

All four research tracks independently converge on a consistent technical direction. These decisions are considered locked going into Phase 2, subject to the fallback triggers noted in Section 4.4:

| Area | Decision |
| --- | --- |
| Dataset | 38-Cloud (Landsat 8), optionally extended with 95-Cloud |
| Model | 4-channel U-Net semantic segmentation (R, G, B, NIR input) |
| Localization output | Pixel-level binary cloud mask |
| Primary evaluation metric | IoU, supported by Precision / Recall / F1 |
| Interface | Streamlit |
| Fallback (if needed) | Simplify U-Net → MobileNetV2 classifier → Cloud-Net implementation |

8. Next Steps — Phase 2 (Dataset Selection & Preparation)

- Ayesha: download 38-Cloud, verify a sample of labels, split into train/validation/test at the scene level.

- Fatima: set up the U-Net architecture skeleton (no training yet) so it is ready once data lands.

- Meerab: implement the evaluation/metrics functions (IoU, Dice, Precision, Recall) — can be done in parallel, independent of the dataset finalization.

- Samra: build a Streamlit UI skeleton with placeholder outputs, so integration isn't a late-stage scramble.